Business Requirements Document

Grayn AEO

AI Visibility & Answer Engine Optimization (AEO) Platform

Track how brands appear in AI answers — and turn the gaps into content.

| Field | Detail |
| --- | --- |
| Document title | Business Requirements Document (BRD) |
| Product / system | Grayn AEO — AI Visibility & AEO Platform |
| Version | 1.0 |
| Status | Draft for review |
| Date | 9 June 2026 |
| Author / owner | Aravind Sundar (Product Owner) |
| Prepared for | Devesh M, Aman Gupta — Product & Engineering |
| Classification | Confidential — internal use only |

Revision history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 9 Jun 2026 | Aravind Sundar | Initial BRD — full scope, feature catalog, NFRs, roadmap. |

Approvals

| Name & role | Approval | Date |
| --- | --- | --- |
| Aravind Sundar — Product Owner |  |  |
| Devesh M — Product / Engineering |  |  |
| Aman Gupta — Stakeholder |  |  |

Contents

Tip: this contents list is a Word field. If it shows blank, click it and press F9 (or right-click → Update Field) to populate page numbers.

# 1.  Executive Summary

Grayn AEO measures how often a brand is mentioned and cited in answers produced by AI assistants (ChatGPT/OpenAI, Google Gemini, and Perplexity), and converts the gaps into prioritized content recommendations and ready-to-edit drafts.

As buyers increasingly ask AI assistants instead of clicking through search results, the AI answer becomes the new storefront. Today brands have no reliable way to see whether those answers mention them, how they rank against competitors, or which sources the AI trusts. Grayn AEO closes that gap: it runs a brand's real customer questions through multiple AI engines on a weekly cadence, uses a separate AI 'judge' to extract brand/competitor mentions, positions, sentiment, and citations, and rolls the results into visibility, share-of-voice, and competitive-source analytics.

Grayn ships as a multi-tenant REST API plus a built-in web dashboard, is Slack-first for delivery, and is designed to plug into a Lovable-built front-end through a single workspace API key. The reactive tracking engine, scoring, proactive content engine, Slack payloads, onboarding/discovery, admin provisioning, automated tests, and CI are already built and running; OpenAI and Gemini engines and the Anthropic judge run live today.

Purpose of this document: give the team a single, validated source of truth for what Grayn AEO does and must do — so the feature list, the Lovable front-end, and the delivery roadmap can be planned precisely. Section 9 (Feature Catalog) is the definitive feature list.

# 2.  Business Context & Problem Statement

### 2.1  Background

Discovery is moving from a list of blue links to a single synthesized AI answer. When a prospect asks an assistant “what’s the best tool for X?”, the assistant names a handful of brands and cites a handful of sources. Being named — and named first, positively, with your own content cited — is the new top-of-funnel. This discipline is emerging as Answer Engine Optimization (AEO), the successor and companion to SEO.

### 2.2  The problem

- No visibility into AI answers. Brands cannot see whether or how often assistants mention them across engines.

- No competitive benchmark. There is no share-of-voice, ranking, or leaderboard for AI answers.

- No source intelligence. Teams don’t know which pages/domains the AI cites — for them or for rivals.

- Gaps don’t convert to action. Even when a gap is noticed, there is no structured path from “we’re invisible for topic Y” to a prioritized brief and draft.

- Insights live in the wrong place. Marketing teams work in Slack and dashboards, not in raw API responses.

### 2.3  The opportunity

A purpose-built AEO platform that tracks multi-engine visibility, benchmarks competitors, exposes cited sources, and turns gaps into content — delivered into Slack and a branded dashboard — lets brands actively manage their presence in AI answers. Grayn AEO is that platform.

# 3.  Vision, Goals & Business Objectives

Vision: Make every brand measurably visible in AI answers — and give teams the shortest path from a visibility gap to a published, citation-worthy page.

### 3.1  Business objectives

| Objective | Description | Target / KPI |
| --- | --- | --- |
| Measure AI visibility | Quantify how often the brand appears in AI answers across engines, weekly. | Weekly visibility % per workspace |
| Benchmark competition | Share of voice, average position, and a competitor leaderboard. | SoV % + rank vs. tracked set |
| Expose source intelligence | Surface the domains/URLs AI cites for the brand and competitors. | Citation split + competitor sources |
| Convert gaps to content | Prioritized recommendations, briefs, and drafts from the gaps found. | Ranked actions with impact score |
| Deliver where teams work | Slack-first updates + a Lovable-driven dashboard. | Daily/weekly Slack posts; live dashboard |
| Operate as multi-tenant SaaS | Per-customer isolation, API keys, secure deploy. | Isolated workspaces; hashed keys |

# 4.  Project Scope

### 4.1  In scope

- Multi-engine AI visibility tracking (OpenAI, Gemini, Perplexity) on a weekly cadence.

- AI-judge extraction of brand/competitor mentions, position, sentiment, and citations.

- Scoring & analytics: visibility, share of voice, average position, competitor leaderboard, citation split, competitor sources, week-over-week deltas.

- Proactive content engine: clustering, opportunity scoring, recommendations, briefs, drafts.

- Onboarding/discovery from a brand URL; admin provisioning of workspaces and API keys.

- Slack-first delivery payloads + a free-text “/aeo” query router; built-in web dashboard; branded report.

- Public REST API + admin API, OpenAPI docs, CORS for a Lovable front-end.

- Deployment (Docker), Postgres + optional row-level security, CI, configuration management.

### 4.2  Out of scope (this release)

- Native Slack app hosting (bot token / signing secret) — Slack delivery is handled via Lovable’s existing Slack connection (see §12).

- Billing, subscription management, and payments.

- A Grayn-built end-user UI beyond the built-in dashboard — the customer-facing UI is built in Lovable.

- Engines beyond OpenAI/Gemini/Perplexity (e.g., Claude-as-engine, DeepSeek) — roadmap.

- Automated publishing of drafts to a CMS.

### 4.3  Future scope

- Real LLM content writer behind the existing draft endpoint.

- Aggregated sentiment dashboards and historical trendlines.

- Additional answer engines and locales/languages.

- Self-serve onboarding and billing.

# 5.  Stakeholders

| Stakeholder | Role | Interest / responsibility |
| --- | --- | --- |
| Aravind Sundar | Product Owner | Vision, scope, priorities, sign-off; provider keys & accounts. |
| Devesh M | Product / Engineering | Owns the feature list and front-end build; primary consumer of this BRD. |
| Aman Gupta | Stakeholder / team | Requirements input and review. |
| Front-end team (Lovable) | Implementation | Builds the customer UI + Slack delivery on Lovable, integrating Grayn’s API. |
| End customers (brands) | Users | Marketing & SEO teams who consume visibility insights and content actions. |

# 6.  Target Users & Personas

| Persona | Needs | How Grayn serves them |
| --- | --- | --- |
| Marketing leader (Exec) | Quick read on whether we’re winning in AI answers and where we rank. | Exec-persona Slack update + dashboard KPIs (visibility, SoV, rank, alerts). |
| SEO / content practitioner | Detailed gaps, cited sources, and what to write next. | SEO-persona detail, recommendations, briefs, drafts, competitor sources. |
| Agency / account manager | Per-client reporting and a repeatable weekly cadence. | Multi-workspace isolation, branded report, weekly digests. |

### 6.1  Key user journeys

- Onboard a brand: admin creates a workspace, runs discovery from the brand URL to suggest competitors/queries, and mints an API key.

- Weekly tracking: the engine runs each query across engines; the judge extracts mentions/citations; scores update.

- Review in Slack: the team receives the daily/weekly visibility update and content ideas in Slack.

- Dig into the dashboard: a practitioner opens the Lovable app to view visibility, leaderboard, citations, and recommendations.

- Act on a gap: they open a content brief, generate a draft, and ship a citation-worthy page.

- Ask anything: anyone types “/aeo how are we doing?” in Slack and gets an instant answer.

# 7.  Current State vs. Target State

| Aspect | Today (without Grayn) | Target (with Grayn) |
| --- | --- | --- |
| AI visibility | Unknown / anecdotal | Measured weekly, per engine |
| Competition | No benchmark | SoV, average position, leaderboard |
| Sources | Invisible | Citation split + competitor sources |
| Content planning | Guesswork | Opportunity-scored recommendations + briefs |
| Delivery | Manual checks | Slack-first + branded dashboard |
| Cadence | Ad hoc | Automated weekly runs + alerts |

# 8.  Business Requirements

High-level business requirements (BR). Each is realized by one or more features in the catalog (§9). Priority uses MoSCoW: Must / Should / Could.

| ID | Business requirement | Priority | Rationale |
| --- | --- | --- | --- |
| BR-01 | Measure brand visibility across major AI answer engines. | Must | Core value proposition. |
| BR-02 | Quantify competitive position (SoV, average position, leaderboard). | Must | Brands need a benchmark. |
| BR-03 | Reveal which sources AI cites — for the brand and competitors. | Must | Source intelligence drives action. |
| BR-04 | Convert visibility gaps into prioritized content actions. | Must | Insight must lead to action. |
| BR-05 | Produce ready-to-edit briefs and drafts. | Should | Shorten time-to-publish. |
| BR-06 | Deliver insights into Slack and a Lovable front-end. | Must | Meet teams where they work. |
| BR-07 | Operate as multi-tenant SaaS with per-customer isolation & API keys. | Must | Serve many brands securely. |
| BR-08 | Run automatically on a weekly cadence with proactive alerts. | Should | Low-effort, always-fresh data. |
| BR-09 | Be secure, deployable, and documented. | Must | Production readiness. |
| BR-10 | Offer frictionless onboarding from a brand URL. | Should | Reduce setup effort. |

# 9.  Functional Requirements — Feature Catalog

This is the definitive feature list. Each feature has an ID, a description, a MoSCoW priority, and a build status.

Status legend:  Live = built & running today   ·   Mock = works via deterministic mock; goes live when the provider key/credential is added   ·   Via Lovable = Grayn provides it; Lovable performs the action   ·   Planned = roadmap.

### 9.1  Workspace, Tenancy & Access

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| WS-01 | Multi-tenant workspaces | Each brand/customer is an isolated workspace; workspace_id scopes every record. | Must | Live |
| WS-02 | Brand profile | Brand name, domain, aliases, and brand context used to disambiguate the judge. | Must | Live |
| WS-03 | Competitor management | Add/list tracked competitors with domain and aliases. | Must | Live |
| WS-04 | Workspace API key issuance | Mint named keys (gk_…); shown once; stored only as a SHA-256 hash. | Must | Live |
| WS-05 | API key revocation & usage | Revoke keys; track last-used; non-secret prefix hint. | Should | Live |
| WS-06 | Admin provisioning API | Create workspaces & keys via /internal, gated by an admin token. | Must | Live |
| WS-07 | Users & roles | User–workspace membership with a role field for future RBAC. | Could | Partial |

### 9.2  Query & Prompt Management

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| QP-01 | Create queries (prompts) | Define the real customer questions posed to AI engines. | Must | Live |
| QP-02 | Bulk prompt creation | Add many prompts in one call. | Should | Live |
| QP-03 | Seed / expand from topics | Generate N prompts per seed topic to bootstrap a workspace. | Must | Live |
| QP-04 | Prompt metadata | Intent (category/comparison/problem/evaluative), persona, topic cluster, active flag. | Should | Live |
| QP-05 | Prompt embeddings | Vector embeddings per prompt for clustering & dedup. | Should | Live |

### 9.3  AI Visibility Tracking (Reactive Engine)

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| TR-01 | Multi-engine querying | Run each prompt through OpenAI, Gemini, and Perplexity. | Must | Live / Mock |
| TR-02 | Web-grounded answers | Use engine web-search where supported for realistic answers. | Should | Live |
| TR-03 | Mention extraction (Judge) | Anthropic Claude reads each answer and extracts brand & competitor mentions. | Must | Live |
| TR-04 | Position detection | Capture the brand’s rank/order within each answer. | Must | Live |
| TR-05 | Sentiment classification | Per-mention sentiment (positive / neutral / negative). | Should | Live |
| TR-06 | Citation / source extraction | Capture cited URLs/domains and classify source type. | Must | Live |
| TR-07 | Idempotent weekly runs | One run per prompt × engine × ISO-week; re-triggering is safe. | Must | Live |
| TR-08 | Manual run trigger | Trigger runs on demand, filtered by engine or prompt. | Must | Live |
| TR-09 | Per-run cost capture | Record cost per run and a batch total. | Should | Live |
| TR-10 | Resilient batch processing | One failed run is logged and skipped without aborting the batch. | Should | Live |

### 9.4  Scoring & Analytics

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| SC-01 | Visibility score | Share of answers that mention the brand. | Must | Live |
| SC-02 | Week-over-week delta | Change in visibility vs. the previous week. | Must | Live |
| SC-03 | Per-engine breakdown | Visibility split by engine. | Should | Live |
| SC-04 | Share of Voice (SoV) | Brand vs. competitor mention share. | Must | Live |
| SC-05 | Competitor leaderboard | Ranked competitors by share and mentions. | Must | Live |
| SC-06 | Average position | Mean rank where the brand appears (lower is better). | Should | Live |
| SC-07 | Citation source breakdown | Domains & source types; brand vs. total citations. | Must | Live |
| SC-08 | Competitor sources | The domains/URLs AI cites for each competitor. | Must | Live |
| SC-09 | Aggregated sentiment reporting | Roll-up of per-mention sentiment into trends. | Could | Planned |
| SC-10 | Branded composite report | A single report (JSON + HTML) combining all metrics. | Must | Live |

### 9.5  Proactive Content Engine

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| PC-01 | Site crawl & ingest | Crawl brand pages, chunk, and embed (via Firecrawl). | Should | Mock |
| PC-02 | Keyword volumes | Search volume / CPC / competition / difficulty (via DataForSEO). | Should | Mock |
| PC-03 | Topic clustering | Group prompts into topic clusters using embeddings. | Must | Live |
| PC-04 | Opportunity scoring | Per cluster: search volume × brand gap × competitor dominance. | Must | Live |
| PC-05 | Content gap recommendations | Prioritized actions (write-new / refresh / expand) with impact. | Must | Live |
| PC-06 | Closest-content match | Nearest existing page + similarity → refresh vs. write-new. | Should | Live |
| PC-07 | Proactive rebuild | Recompute clusters & recommendations on demand. | Should | Live |

### 9.6  Content Briefs & Generation

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| CB-01 | Content brief per cluster | Outline, target queries, and the sources to win. | Must | Live |
| CB-02 | AEO-ready draft generation | Produce a first-draft, answer-optimized page for a topic. | Must | Live |
| CB-03 | Content roadmap | Add clusters to a roadmap and sequence the work. | Should | Live |
| CB-04 | Real LLM writer | Swap templated drafting for a model writer (e.g., Gemini 2.5 Flash). | Should | Planned |

### 9.7  Onboarding & Discovery

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| OD-01 | Discover from URL | Suggest competitors, themes, and queries from a brand URL. | Must | Live |
| OD-02 | Apply discovery | Persist accepted competitors/queries to the workspace. | Must | Live |

### 9.8  Slack-First Delivery

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| SL-01 | Daily/weekly visibility update | Block Kit message; exec or seo persona. | Must | Live |
| SL-02 | Content ideas push | Top content gaps as a Slack message. | Must | Live |
| SL-03 | Standing / leaderboard message | Where the brand ranks vs. competitors. | Should | Live |
| SL-04 | Competitor sources message | Where rivals get cited. | Should | Live |
| SL-05 | Free-text query router (/aeo) | Routes plain-English questions to the right answer. | Must | Live |
| SL-06 | Persona tailoring | Exec (short) vs. SEO (detailed) variants. | Should | Live |
| SL-07 | Slack posting / delivery | Posting messages into Slack channels. | Must | Via Lovable |
| SL-08 | Scheduled Slack pushes | Post daily/weekly updates on a schedule. | Should | Planned |

### 9.9  Alerts, Digests & Scheduling

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| AL-01 | Threshold alerts | Flag visibility drops and competitor moves. | Should | Live |
| AL-02 | Weekly digest | Persisted composite weekly summary. | Should | Live |
| AL-03 | In-process scheduler | Weekly auto-runs + digest via cron (off by default). | Could | Live |
| AL-04 | External cron trigger | Internal endpoint an external scheduler can call. | Should | Live |

### 9.10  Reporting & Dashboard

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| DB-01 | Built-in web dashboard | Overview + Content Studio served by the backend. | Must | Live |
| DB-02 | Branded report page | Shareable HTML report. | Should | Live |
| DB-03 | Frontend-ready report API | One call returns the whole report for the UI. | Must | Live |

### 9.11  API & Integration

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| API-01 | Public REST API (/v1) | Workspace-scoped API via Bearer key. | Must | Live |
| API-02 | Admin API (/internal) | Provisioning via admin-token header. | Must | Live |
| API-03 | OpenAPI docs | Interactive /docs and /openapi.json spec. | Must | Live |
| API-04 | CORS for browser front-ends | Configurable allowed origins for the Lovable app. | Must | Live |
| API-05 | Lovable integration pattern | API base + workspace key + CORS; endpoint→screen mapping. | Must | Live |
| API-06 | Health endpoint | Unauthenticated /health reporting provider modes. | Should | Live |

### 9.12  Platform, Security & Operations

| ID | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| PL-01 | Provider abstraction (real + mock) | Each provider auto-selects real or mock based on keys. | Must | Live |
| PL-02 | Workspace key hashing | SHA-256 at rest; plaintext shown once. | Must | Live |
| PL-03 | Multi-tenant isolation | workspace_id on every row; app-layer scoping. | Must | Live |
| PL-04 | Postgres + row-level security | Enforced RLS in production via an unprivileged role. | Should | Live |
| PL-05 | Containerized deployment | Dockerfile + docker-compose. | Must | Live |
| PL-06 | CI/CD | GitHub Actions runs tests + build on every push. | Should | Live |
| PL-07 | Configuration management | Typed settings via .env; secrets never committed. | Must | Live |
| PL-08 | Automated test suite | ~81 passing tests covering the pipeline. | Should | Live |

# 10.  Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Read endpoints (report, visibility) respond promptly for dashboard use; heavy work (engine runs) is batched/triggered, not in the request path. |
| Scalability | Multi-tenant by design; SQLite for dev, Postgres for production; stateless API workers behind a host. |
| Availability | Deployable behind a managed host with health checks (/health). External cron supported for multi-worker setups. |
| Security | Bearer workspace keys (hashed), separate admin token, secrets in env only, no keys in URLs. |
| Privacy & isolation | Strict per-workspace data isolation; optional enforced Postgres row-level security. |
| Reliability | Idempotent runs; resilient batch processing; deterministic mocks for safe end-to-end runs. |
| Maintainability | Typed settings, clear service boundaries, ~81 automated tests, CI. |
| Observability | Provider mode reporting; per-run status, cost, and error logs. |
| Cost control | Per-run cost capture; mock fallback avoids spend in dev/test. |
| Portability | DB-agnostic models; Docker; works locally or on Render/Fly/Railway/VM. |
| Configurability | CORS origins, scheduler cron, model overrides, thresholds all configurable. |

# 11.  Data Model Overview

The platform is built around a small set of workspace-scoped entities (every table carries workspace_id for tenant isolation).

| Entity | Purpose | Key fields |
| --- | --- | --- |
| Workspace | A tracked brand / customer. | brand_name, domain, aliases, brand_context |
| ApiKey | Public-API credential for a workspace. | key_prefix, key_hash, revoked, last_used_at |
| AeoPrompt | A query posed to engines. | prompt_text, intent, persona, topic_cluster, embedding |
| AeoCompetitor | A tracked competitor brand. | brand_name, domain, aliases |
| AeoRun | One prompt × engine × ISO-week result. | engine, iso_week, parsed_response, cost_usd, status |
| AeoMention | A brand/competitor mention in a run. | brand_name, is_target_brand, position, sentiment |
| AeoCitation | A source cited in a run. | url, domain, source_type |
| AeoBrandContent | Crawled brand page chunks. | url, title, chunk_text, embedding |
| AeoCluster | A topic cluster + opportunity. | search_volume, brand_ai_visibility, opportunity_score, refill_action |
| AeoKeywordVolume | Keyword metrics. | keyword, search_volume, cpc, competition, difficulty |
| AeoDigest | A persisted weekly summary. | period_week, payload |

# 12.  System Architecture & Integrations

Grayn is a FastAPI backend that exposes a public API (/v1, scoped by a workspace Bearer key), an admin API (/internal, gated by an admin token), and a built-in dashboard. It calls AI providers (real HTTP clients or deterministic mocks) and stores everything in a SQL database. A Lovable-built front-end is the customer UI; Lovable holds the project and already has Slack connected.

Slack model: Grayn builds ready-to-post Slack (Block Kit) messages but does not post to Slack itself. Lovable calls Grayn’s /v1/slack/* endpoints with the workspace key and posts the result through its own Slack connection — so no separate Grayn-side Slack app/bot token is required. A visual of this flow is in the Team Handover PDF.

### 12.1  Integrations

| System | Purpose | Status |
| --- | --- | --- |
| OpenAI | Answer engine + text embeddings. | Live |
| Google Gemini | Answer engine. | Live |
| Anthropic Claude | The judge (mention/citation extraction). | Live |
| Perplexity | Answer engine. | Mock |
| DataForSEO | Keyword search volumes. | Mock |
| Firecrawl | Site crawl for onboarding/content. | Mock |
| Lovable | Customer front-end + Slack delivery. | Integration |
| Slack | Delivery channel (via Lovable). | Via Lovable |

# 13.  Assumptions, Dependencies & Constraints

### 13.1  Assumptions

- Provider API keys are supplied by the business and kept server-side.

- The customer-facing UI is built in Lovable; Grayn is the backend it consumes.

- Slack delivery is handled by Lovable’s existing Slack connection.

- A weekly cadence is acceptable for tracking refresh.

### 13.2  Dependencies

- Availability and pricing of OpenAI, Gemini, Anthropic (and later Perplexity, DataForSEO, Firecrawl).

- A public HTTPS host for the backend so Lovable can reach it.

- Lovable platform capabilities for scheduled jobs and Slack posting.

### 13.3  Constraints

- Prohibited/irreversible account actions (creating accounts, entering credentials) are performed by the business, not automated.

- Secrets are never committed to the repository.

- Engine answers are non-deterministic; metrics are directional and tracked over time.

# 14.  Success Metrics & KPIs

| Metric | Definition | Target |
| --- | --- | --- |
| Visibility % | Share of AI answers mentioning the brand. | Up week-over-week |
| Share of Voice | Brand mentions vs. competitor set. | Improving rank |
| Average position | Mean rank where the brand appears. | Lower over time |
| Coverage | Prompts × engines tracked per workspace. | Per onboarding plan |
| Time-to-insight | Onboarding → first report. | Same day |
| Action throughput | Recommendations → drafts shipped. | Tracked per workspace |

# 15.  Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Provider API cost/rate limits | Medium | Per-run cost capture; weekly cadence; mock fallback; cost overrides. |
| Engine answer variability | Medium | Track trends over weeks; idempotent weekly snapshots; multi-engine. |
| Judge extraction errors | Medium | Brand context for disambiguation; resilient batch; reviewable raw responses. |
| Provider API changes | Medium | Provider abstraction isolates clients; model names configurable. |
| Secret leakage | High | Secrets in env only; keys hashed; never committed; not in URLs. |
| Tenant data bleed | High | workspace_id scoping + optional enforced Postgres RLS. |
| Slack delivery dependency on Lovable | Low | Documented; optional native Slack app as a fallback path. |

# 16.  Release Plan & Roadmap

| Phase | Scope | Status |
| --- | --- | --- |
| Phase 1 — Core platform | Data model, providers (real+mock), tracking, scoring, API+auth, dashboard, tests, CI, Docker, RLS. | Live |
| Phase 2 — Live & connected | OpenAI/Gemini/judge live; CORS; Lovable integration; Slack payloads; onboarding/discovery. | Live |
| Phase 3 — Delivery & depth | Slack posting + scheduled pushes via Lovable; Perplexity key; real LLM writer; sentiment roll-ups. | Planned |
| Phase 4 — Scale & engines | More engines (Claude/DeepSeek), locales, self-serve onboarding & billing. | Planned |

# 17.  High-Level Acceptance Criteria

- BR-01/02: A workspace with prompts produces a weekly report showing visibility %, SoV, average position, per-engine split, and a competitor leaderboard.

- BR-03: The report lists cited domains for the brand and the top cited sources for each competitor.

- BR-04/05: Recommendations are returned ranked by impact, and a draft can be generated for a cluster.

- BR-06: Slack endpoints return valid Block Kit payloads for daily update, ideas, standing, sources, and /aeo queries; Lovable posts them.

- BR-07/09: Two workspaces never see each other’s data; keys are hashed; the service deploys via Docker with passing CI.

- BR-10: Discovery returns suggested competitors and queries from a brand URL, and apply persists them.

# 18.  Open Questions & Decisions Needed

- Hosting choice for the backend (Render / Fly.io / Railway / VM)?

- When to add the Perplexity key to switch that engine live?

- Which model powers the real content writer (Gemini 2.5 Flash assumed)?

- Are scheduled Slack pushes owned by Lovable’s scheduler or Grayn’s in-process scheduler?

- Packaging/pricing tiers (coverage limits, number of workspaces) — future.

# 19.  Glossary

| Term | Definition |
| --- | --- |
| AEO | Answer Engine Optimization — optimizing for inclusion/citation in AI answers. |
| Engine | An AI answer provider queried for answers (OpenAI, Gemini, Perplexity). |
| Judge | A separate AI model (Anthropic Claude) that extracts mentions/citations from an answer. |
| Visibility | Share of AI answers that mention the brand. |
| Share of Voice (SoV) | Brand mentions relative to the tracked competitor set. |
| Position | The brand’s rank/order within an answer (lower is better). |
| Citation | A source URL/domain referenced in an AI answer. |
| Workspace | An isolated tenant representing one brand/customer. |
| Workspace key (gk_…) | The Bearer API key a front-end uses to access a workspace’s data. |
| Block Kit | Slack’s native message format that Grayn produces for posting. |
| Mock | A deterministic stand-in used when a provider key is absent. |
| RLS | Row-Level Security — database-enforced tenant isolation in Postgres. |
| Persona | Audience tailoring of output: exec (short) vs. seo (detailed). |

# Appendix A — API Surface (grouped)

All /v1/* require an Authorization: Bearer <workspace key> header. All /internal/* require an X-Admin-Token header. Full schemas live at /docs.

| Group | Endpoints |
| --- | --- |
| Read / metrics | GET /v1/me, /v1/report, /v1/report.html, /v1/visibility, /v1/citations, /v1/competitors, /v1/competitors/sources, /v1/clusters, /v1/clusters/{id}/brief, /v1/recommendations, /v1/runs, /v1/prompts, /v1/alerts, /v1/digest, /v1/digests |
| Write / actions | POST /v1/prompts, /v1/prompts/bulk, /v1/prompts/seed, /v1/competitors, /v1/runs/trigger, /v1/crawl, /v1/keywords/refresh, /v1/clusters/rebuild, /v1/proactive/rebuild, /v1/clusters/{id}/draft, /v1/clusters/{id}/roadmap, /v1/discover, /v1/discover/apply |
| Slack payloads | GET /v1/slack/daily, /v1/slack/content-ideas, /v1/slack/standing, /v1/slack/competitor-sources; POST /v1/slack/query (persona via ?persona=exec¦seo) |
| Admin | POST /internal/workspaces, GET /internal/workspaces, POST /internal/workspaces/{id}/api-keys, GET /internal/workspaces/{id}/api-keys, DELETE /internal/api-keys/{id}, POST /internal/workspaces/{id}/runs/trigger, POST /internal/workspaces/{id}/digest, GET /internal/status |

# Appendix B — Provider Status Matrix

| Provider | Role | Status | Notes |
| --- | --- | --- | --- |
| OpenAI | Engine + embeddings | Live | Web-grounded answers. |
| Gemini | Engine | Live | Google AI Studio key. |
| Anthropic | Judge | Live | Mention/citation extraction (Haiku). |
| Perplexity | Engine | Mock | Goes live when PERPLEXITY_API_KEY is set. |
| DataForSEO | Keyword volumes | Mock | Goes live with login/password. |
| Firecrawl | Crawl | Mock | Goes live with FIRECRAWL_API_KEY. |

— End of document —